# Test Summary Report (TaskFlow)

Cases:

- Executed - 50

- Passed - 42

- Failed - 8

- Blocked – 0

Defects by severity:

- Critical - 2

- High - 3

- Medium - 6

- Low – 0

Risky Areas:

- Security

- Stored XSS vulnerability allows execution of user-supplied JavaScript.

- HTML input is not safely rendered according to FR-9.2 and FR-9.3.

2)  Input Validation

- Whitespace-only task titles are accepted.

- Title length validation is inconsistent or missing during task creation.

- Some validation rules are not enforced consistently.

3)  Data Integrity

- Tasks remain visible after deleting their parent project, violating referential integrity.

- Pagination does not correctly display all available tasks.

4) Task Management

- Sorting by priority does not always follow the business-defined order.

- Some API validation and permission checks require improvement.

Solid Areas:

The following features behaved correctly during testing:

- User registration (duplicate email, password validation)

- User login and logout

- Session invalidation after logout

- Role-based UI restrictions for Members

- Task creation with valid inputs

- Search functionality (case-insensitive and substring matching)

- Dashboard statistics (except where affected by underlying task data issues)

- Reset API (POST /api/dev/reset) restoring seed data

Recommendation:

No – This release should not be shipped.

Reasons:

Although the application's core functionality is largely operational, several significant defects were identified during testing.

The most serious issue is a Stored Cross-Site Scripting (XSS) vulnerability, which allows execution of user-supplied JavaScript and poses a major security risk. Additionally, data integrity issues such as tasks remaining visible after project deletion and pagination failing to display all tasks can lead to inconsistent system behavior. Input validation problems also allow invalid data (e.g., whitespace-only task titles and overlength titles) to be stored, reducing data quality.

These defects affect security, data integrity, and compliance with the SRS. Therefore, the application should undergo another development and testing cycle to resolve the identified issues before being considered for production release.